IT079IU – Principles of Database Management

VIETNAM NATIONAL UNIVERSITY – HO CHI MINH CITY

INTERNATIONAL UNIVERSITY

School of Computer Science and Engineering

PROJECT PROPOSAL REPORT (D1)

Course: IT079IU – Principles of Database Management

Semester 1, Academic Year 2026 – 2027

Project Topic 9: Vehicle Registration Authority – Group 7

Instructor: Assoc. Prof. Dr. Nguyen Thi Thuy Loan

TEAM INFORMATION:

| No. | Student Name | Student ID | Proposed Role | Email |
| --- | --- | --- | --- | --- |
| 1 | Võ Tuấn Kiệt | ITCSIU25029 | Group Leader | itcsiu25029@student.hcmiu.edu.vn |
| 2 | Trần Nguyễn Thành An | ITCSIU25001 | Query Developer | itcsiu25001@student.hcmiu.edu.vn |
| 3 | Phan Hoàng An | ITCSIU25002 | Tester and Writer | itcsiu25002@student.hcmiu.edu.vn |
| 4 | Bùi Gia Bảo | ITCSIU25007 | Java Developer | itcsiu25007@student.hcmiu.edu.vn |
| 5 | Trần Quốc Bảo | ITCSIU25008 | Normalization Lead | itcsiu25008@student.hcmiu.edu.vn |
| 6 | Trần Khánh Duy | ITCSIU25014 | Java Developer | itcsiu25014@student.hcmiu.edu.vn |
| 7 | Nguyễn Quang Khải | ITCSIU25019 | Database Developer | itcsiu25019@student.hcmiu.edu.vn |
| 8 | Phan Trần Nguyên Khang | ITCSIU25021 | Database Developer | itcsiu25021@student.hcmiu.edu.vn |
| 9 | Võ Đăng Khoa | ITCSIU25022 | Query Developer | itcsiu25022@student.hcmiu.edu.vn |
| 10 | Võ Nguyễn Quang Minh | ITCSIU25034 | Normalization Lead | itcsiu25034@student.hcmiu.edu.vn |
| 11 | Võ Nhật Nam | ITCSIU25038 | Database Modeler | itcsiu25038@student.hcmiu.edu.vn |
| 12 | Nguyễn Khả Toàn Tấn | ITCSIU25046 | Java Developer | itcsiu25046@student.hcmiu.edu.vn |
| 13 | Phùng Anh Tuấn | ITCSIU25050 | Database Modeler | itcsiu25050@student.hcmiu.edu.vn |

Part 1. Abstract:

This project focuses on designing and implementing a comprehensive relational database system for a Vehicle Registration Authority. The primary objective is to develop a centralized data model that tracks vehicle ownership history over time and seamlessly links each vehicle to its registrations, insurance policies, technical inspections, and traffic violations. By integrating these data points, the system enables authorities to efficiently verify full legal and safety compliance from a single unified record. Furthermore, the model addresses complex entity relationships—such as chronological multi-owner tracking, hierarchical owner categorization, and violation-linked fine enforcement—ensuring robust data integrity and formal normalization to 3NF/BCNF. The project also delivers an end-to-end Java desktop application with a JDBC layer to facilitate data entry, strict constraint validation, and advanced administrative querying.

Part 2. Task Allocation Table

| Week | Name | Role | Responsibility |
| --- | --- | --- | --- |
| W1-2 | Phùng Anh Tuấn Võ Nhật Nam | Data modeller | Analyze requirements and define business rules for vehicles, owners, and violations |
|  | Võ Tuấn Kiệt | Group leader | Create project schedule, set internal milestones, and submit Proposal Report (D1) |
| W3-4 | Phùng Anh Tuấn Võ Nhật Nam | Data modeller | Design the Entity-Relationship (ER) diagram with constraints on ERDPlus |
|  | Bùi Gia Bảo Trần Khánh Duy Nguyễn Khả Toàn Tấn | Java developer | Set up project architecture, Maven dependencies, and design GUI wireframes/mockups |
| W5-6 | Phùng Anh Tuấn Võ Nhật Nam | Data modeller | Map ER diagram to relational schema; define primary and foreign keys (Deliverable D2) |
|  | Nguyễn Quang Khải Phan Trần Nguyên Khang | Database developer | Write MySQL CREATE TABLE scripts, constraints (CHECK, UNIQUE, NOT NULL, ON DELETE) |
| W7-8 | Trần Quốc Bảo Võ Nguyễn Quang Minh | Normalization lead | Identify functional dependencies, compute candidate keys, and prove 3NF/BCNF decomposition |
|  | Nguyễn Quang Khải Phan Trần Nguyên Khang | Database developer | Populate 15+ realistic sample data rows per table and configure transaction scripts |
|  | Trần Nguyễn Thành An Võ Đăng Khoa | Query developer | Develop 12 required SQL queries and translate 4 queries into Relational Algebra |
| W8-9 | Bùi Gia Bảo Trần Khánh Duy Nguyễn Khả Toàn Tấn | Java developer | Implement JDBC connection layer, DAO classes with PreparedStatement, and build 5 UI forms |
| W9-10 | Phan Hoàng An | Tester and writer | Conduct software testing, input validation, SQL injection checks, and compile Final Report (D3) |
| W10 | Võ Tuấn Kiệt | Group leader | Perform final review of D3 report, D5 SQL script, D6 Java application, and submit on Blackboard |
| W11-12 | Trần Nguyễn Thành An Võ Đăng Khoa Phan Hoàng An | Query & QA team | Prepare query test cases, optimize database indexes, and draft user manual / README |
| W13-14 | Bùi Gia Bảo Trần Khánh Duy Nguyễn Khả Toàn Tấn | Java developer | Prepare live application demonstration scenario and test database edge cases |
| W13-15 | Võ Tuấn Kiệt & All members | All members | Design presentation slides (D4), rehearse project demonstration, and conduct final Q&A defense |

Part 3. Tools and Programming Languages

| Category | Tool | Version | Purpose in Project |
| --- | --- | --- | --- |
| Programming Language | Java | OpenJDK 21/25 (LTS) | Core application programming language. |
| GUI Framework | Java Swing | Standard Java SE | Desktop graphical user interface form. |
| Database Connector | JDBC | mysql-connector-j-8.3.0 | Secure database-to-Java communication layer. |
| Database Engine | MySQL Server | Version 8.0+ | Relational Database Management System (RDBMS). |
| Database Client | DBeaver Community | Latest Edition | SQL script execution, schema reserve-engineering. |
| ER Modeling Tool | ERDPlus | Web-based | Conceptual ER Diagram and crow’s-foot notation modeling. |
| Build & Dependency Tool | Apache Maven |  |  |
| Version Control | Git & GitHub | Git 2.4+ | Team collaboration, issue tracking, and code reviews. |
| Documentation & Typesetting | Microsoft Word | Microsoft 365 | Compiling D1, D2, and D3 reports into formal PDF. |